## Slide 1
RAPID APPLICATION DEVELOPMENT
RAD

## Slide 2
Introduction and Overview
  A software development process based on prototyping and quick feedback with less emphasis on specific planning. This leads to more quality-focused products that meet the end users’ requirements.
Learn More
  The RAD model was introduced in the 1980s by James Martin as a response to the traditional Waterfall model, which was often slow and rigid.

## Slide 3
01
02
03
Speedy Development by focusing on rapid prototyping and iterations to deliver a working system quickly.
Objectives
Speedy Development by focusing on rapid prototyping and iterations to deliver a working system quickly.
Better Quality through Prototyping - Early testing and visualization help identify issues sooner. It also ensures design validation and a user-centered final product.
Adaptability & Flexibility - Allows easy modifications based on changing requirements.
04
05
Stakeholder Participation - Encourages active involvement of end users and stakeholders through feedback

## Slide 4
01
03
03
Phases of RAD
Requirements Planning Phase
  Combines system planning and analysis from the SDLC
  Defines critical data and methods for processing into a refined model.
User Design/Prototype Phase
  Gathers user feedback and builds a prototype using development tools.
  Re-examines and validates data from the first phase.
Construction Phase
  Refines the prototype into a final working product.
  Uses automated tools to transform processes and data models and incorporates required modifications and enhancements.
03
02
Cutover Phase.
  Includes data conversion, system testing, changeover to the new system, and user training before deploying

## Slide 5
01
02
03
Risk control - Incremental development minimizes the risk of major project failures. Each iteration is easily tested as it is a small manageable unit, before full deployment.
Better Quality - User feedback throughout ensures the final product meets end user expectations.
The software can be more usable and has a better chance to focus on business problems that are critical to end users rather than technical problems of interest to developers
More projects completed on time and within budget - Early error detection reduces debugging costs. Faster product launch means quicker revenue generation.
04
05
The use of reusable components helps to reduce the cycle time of the project.
Advantages
Disadvantages
01
02
03
Lack of emphasis on non functional requirements, which are often not visible to the end user in normal operation.
Heavy need for userinvolvment as continuous feedback requires users to be highly available. A lack of leads to project failure
Reduced scalability occurs because a RAD developed application begins as a prototype and evolves into a finished application
Reduced features due to time boxing, where features are pushed to a later version to finish a release in short period
04
05
Poor Documentation as the focus on rapid development often leads to inadequate documentation making maintenance and upgrades harder.

## Slide 6
Best Applications of RAD
01
Small to Medium-Sized Projects
Works well when project complexity is moderate.
- Example: Customer Relationship Management (CRM) systems.
01
Applications with Unclear Requirements
Ideal when requirements are expected to evolve.
Example: Startups developing MVPs (Minimum Viable Products).
02
UI/UX-Centric Applications
Suitable for applications where user experience is critical.
Example: Mobile apps, web-based applications.
03
Time-Sensitive Projects
When there is a strict deadline, RAD ensures faster delivery.
- Example: Internal business applications that need quick deployment.
04
Prototyping-Based Development
Useful when stakeholders need a working model before finalizing requirements.
Example: E-commerce platforms with frequently changing features.
05

## Slide 7
Conclusion
RAD is an effective development methodology for projects that require speed, user involvement, and flexibility. However, it is not ideal for large-scale, security-critical applications that demand extensive documentation and rigorous testing. Organizations must assess their project requirements, team expertise, and user availability before adopting RAD.